OPERATIONS – PRECONSTRUCTION – POLICY OP-030.1

Preconstruction Services Kickoff Meeting Example Agenda

Date

- Discuss the Project in General.

a)	Bid date

b)	Assignments for Project (Lead Estimator/OM/PD/PM/Supt./etc.)

c)	Tentative presentation date

d)	Is the Project phased or unique?

- Identify and discuss critical items related to Project risk.

- Identify five (5) items unique to this project that could cause failure if not properly addressed during preconstruction.

- Identify five (5) strengths to use to our advantage.

- Create action items to address each of the above.

- Review Preconstruction Estimate Action List (OP-030.2)

- Identify a specific person to be responsible for each item.

- Customize the list to meet the specific needs of the project.

- Identify a regular time each week for the team to meet (in-person or conference call) to briefly review and update the action list.

- Final review and adjourn.