{% hint style="info" %}

# Purpose

To establish an estimate number for a project for document, information, and expenditure tracking purposes. Z

{% endhint %}

{% hint style="info" %}

# Responsibility

Preconstruction Manager/Estimator

{% endhint %}

# Estimate Number

- The Preconstruction Manager/Estimator will request an estimate number (with the agreement of the OM responsible for the project) via Unanet by following OP-010.1 Estimate Number Request Procedure.

- Costs incurred during the preconstruction phase of the project will be charged to the estimate number.  The following phase codes are established to differentiate costs charged to an estimate number:

  - 100 Phase Code

    - RFP/RFQ, Conceptual, and Schematic Phase Preconstruction Services

    - RFP/RFQ, Conceptual, and Schematic Phase Scheduling

  - 200 Phase Code

    - Design Development Phase Preconstruction Services

    - DD Phase Scheduling

  - 300 Phase Code

    - Construction Document Phase Preconstruction Services

    - Early Release Packages

    - Early Equipment Purchasing

    - CD Phase Scheduling

  - 400 Phase Code

    - This phase code is intended for job cost related items during the Preconstruction Phase and should be transferred to job cost after establishing a project job number. Transferring or recoding of this cost will be the responsibility of the Project Manager.  Some examples of 400 Phase Code costs are:

      - Operations Personnel assisting with Preconstruction Services or during project mobilization

      - Building Permit fee

      - Overall Project Schedule development

      - VDC Personnel assisting with BIM coordination

# JOB NUMBER:

Reference Policy OP-240 Project Job Number for requesting and setting up a job number.